## Slide 1
Transitioning ChadaTech to Scrum-Agile
SNHU Travel Pilot Results
Internal Development Methodology Recommendation
Spencer Rosenberry

## Slide 2
Scrum-Agile Roles
Scrum defines three core roles that share ownership of delivery and outcomes:
• Product Owner: prioritizes value and clarifies user needs
• Scrum Master: facilitates the process and removes impediments
• Development Team: designs, builds, and tests each increment
Result: Clear role separation reduced confusion and allowed the team to resolve blockers quickly during sprints.
Product Owner
Scrum Master
Development Team
(PMI, 2021)

## Slide 3
Agile SDLC Lifecycle
Agile work happens in short iterations (sprints). Each sprint produces a usable increment. Each sprint produces a working feature ready for stakeholder review.
Teams plan, build, test, review, and improve continuously—reducing risk through early feedback.
Plan
Build
Test
Review
Improve
(PMI, 2021)

## Slide 4
WaterFall SDLC Lifecycle
Requirements → Design → Implementation → Testing → Deployment → Maintenance
• Each phase must be completed before the next begins
• Changes require revisiting earlier phases and updating documentation
• Testing occurs after development is finished
• Working software is delivered near the end of the project
• Risk increases because validation occurs late in the project lifecycle.
Impact: Planning accuracy is critical because late changes significantly delay release.
For evolving applications like SNHU Travel, late validation increases delivery risk.
(McKinsey & Company, 2022)

## Slide 5
Waterfall vs Agile
Waterfall
Fixed phases
Late change causes rework
Delivery often delayed
Agile
Iterative delivery
Reprioritize next sprint
Continuous value delivery
During the SNHU Travel project, feature requirements changed after development began. Using Agile, the team updated the backlog and implemented the change in the next sprint without affecting completed features. In a waterfall approach, the team would have returned to the requirements and design phases before continuing development, delaying testing and deployment. This shows how Agile supports incremental adaptation while waterfall requires sequential rework. This demonstrates iterative adaptation versus predictive planning.
(McKinsey & Company, 2022)

## Slide 6
Choosing Waterfall or Agile
Method selection should be based on uncertainty level.
Use Waterfall when requirements are stable; use Agile when learning and iteration are required.
Because project requirements evolved each week, predictive planning would have created delays while iterative planning allowed continuous progress.
Waterfall Stable requirements Compliance
Agile Changing requirements Customer apps
(Digital.ai, 2023)

## Slide 7
Why ChadaTech Should Adopt Agile
The SNHU Travel pilot showed measurable workflow benefits when work was delivered in short sprints.
The team consistently delivered functional features at the end of each sprint, demonstrating reliable incremental delivery.
Recommendation: Adopt Scrum-Agile as the standard development methodology.
Faster Feedback
Reduced Rework
Better Collaboration
Consistent Delivery
(Denning, 2021)

## Slide 8
References
Denning, S. (2021). The age of agile: How smart companies are transforming the way work gets done. AMACOM. https://www.amacombooks.org
Project Management Institute. (2021). Agile Practice Guide. Project Management Institute. https://www.pmi.org
Digital.ai. (2023). 17th State of Agile Report. https://digital.ai/resource-center/analyst-reports/state-of-agile-report
McKinsey & Company. (2022). How to create an agile organization. https://www.mckinsey.com/capabilities/people-and-organizational-performance